## Slide 1: AIXM 5.2 – WIP
AIXM CCB – Webex 24 January 2017

## Slide 2: Proposed Agenda
AIXM Web site updates
XM coordination
Interoperability issues
AIXM temporality concept
AIXM 5.2 – work in progress
AOB

## Slide 3: Web site updates
Future versions – policy
  See AIXM-124 in JIRA
  Deadline for comments: 26 Jan
AIXM 5.2 work in progress
  Regular updates on dedicated page
    http://www.aixm.aero/page/future-aixm-version-52
    Any suggestions?
Archive of the AIXM CCB meetings
  See Library, category “Change Control Board”…
    Work in progress…

## Slide 4: XM coordination
AIXM presentation to the FIXM CCB (19 Jan)
    AIXM 5.1.1– latest version, what is new
    AIXM evolution strategy, cross-XM harmonisation candidates
    AIXM 5.2 – next version (mid-2018), work areas
    AIXM “interoperability scenarios”, FIXM-AIXM interoperability aspects
  Cross-XM harmonisation topics (proposal):
    versioning policy
      terminology, such as major/minor/patch
      calendar for new versions
    deprecation mechanism
    references to AIXM features (point, route, airport, etc.) from FIXM

## Slide 5: AIXM 5.1 interoperability issues
Complaints about AIXM 5.1 “interoperability issues”
Dedicated AIXM CCB Webex
  Next on 14th February, 14:30 Brussels time
  Invitation sent only to those who have indicated their strong interest and who have identified such issues, in particular developers
  Work area established in GoogleDocs
    https://drive.google.com/open?id=0BxlGN-YBj-q0eXpFZHBxVEl0cHc
    Work in progress – define interoperability scenarios
      See in particular the ICAO AIP Data Set scenario…
  Will report back to the full list of the CCB members once the group reaches some initial conclusions
  No action will be taken without informing all CCB members

## Slide 6: [AIXM-1xx] TeMPORALITY Concept
  Temporality Concept clarifications (solve AIXM-153, AIXM-154)
    No direct impact on the AIXM 5.1.1 UML or Schema
    Just clarifications, no significant changes
    Version 1.1 – working draft available in GoogleDocs (https://drive.google.com/open?id=1lBWtVYKFgphlj3lnHmB2itfZTLQDhhGPFNpRZKGq5so)
    See also document coming from AIXM-114: https://docs.google.com/document/d/1gKxDh-YSbah836wjvSX8WxYqN7Iv9MMcKQzawTWuuFc/edit
      Please make comments directly in Google Drive

## Slide 7: AIXM 5.2
See JIRA…

## Slide 8: Actions
All CCB Members
  Please see the comments that ask for examples ( real world data, AIP extracts, charts, etc.)
    Upload relevant examples in JIRA
  Please raise as soon as possible other issues that have been identified in the past (for example, on the AIXM Forum) and that could be considered for AIXM 5.2.

## Slide 9: AIXM 5.2
Issue that require external coordination
  AIXM-130 (to address ICAO)
    Action for Razvan Guleac (for one of the next IMP meetings)
    Or maybe to see if there is another ICAO body (AIS secretariat) to be addressed
      on hold for the moment
  AIXM-175 (to coordinate XSD aspects with other XM CCB)
    Action for Eddy Porosnicu (to clarify the request and evaluate the impact on AIXM;
    Action for Razvan Guleac (to inform the IMP – architecture, but the problem needs to be described at a more conceptual level)

## Slide 10: Next Webex
Proposed date: 28 FEB 2017 (TUE)
  12:00-14:30 Brussels
  6am -8:30am Washington
  22:00-00:30 Canberra
Proposed agenda
  AIXM web site updates
  XM coordination (if there is new information…)
  AIXM Temporality Concept (finalisation?)
  AIXM 5.2 issues/change proposals
Keep in mind
  Intermediary Webex on 15 FEB at 12:00 Brussels time for Procedures
  AIXM CCB Meeting in Frankfurt, Germany, 12-14 June 2017