## Slide 1: AIXM 5.1.1 – Work in Progress
AIXM CCB – Webex, 07 FEB 2014

## Slide 2: Proposed Agenda
AIXM 5.1.1 formal Change Proposals
  CP template review
  Proposed CP calendar
Migration to Sparx EA
  Use of scripts for extensions
  Migration of existing extensions
Any other topic?

## Slide 3: AIXM 5.1.1 formal Change Proposals
AIXM-139 (https://aixmccb.atlassian.net/browse/AIXM-139)
  Example of a CP
  No comments received, should we consider it agreed?
    This will be used as template for all AIXM 5.1.1 CP

## Slide 4: Change Proposals
Timeline proposed
  Review CP AIXM-139 by 6 FEB 2014 (done)
  All CP for 5.1.1 ready by end March 2014
    Secretariat (Eurocontrol and FAA) drafting formal change for the issues identified at the ad-hoc CCB meeting as candidates for AIXM 5.1.1
    Once drafted, Secretariat will upload it in JIRA (as PDF!)
    Follow-up in JIRA
    If necessary, CP updated and re-upload in JIRA
  Formal review until mid May 2014 (4-6 weeks)
  AIXM 5.1.1 “beta” available mid June 2014
    UML Model, Core XSD, Sample files, XSLT conversion scripts 5.1 – 5.1.1, Associated documentation…

## Slide 5: [AIXM-132] Migration to Sparx EA
Sparx EA Draft EAP model updated
  https://extranet.eurocontrol.int/http://webprisme.cfmu.eurocontrol.int/aixmwiki_public/bin/download/Main/AIXM_5_1_UML_EA/AIXM5.1.1Draft0.4.eap
EA Script available and tested for core model
  Step 1 – EA export
  Step 2 - XSLT script that corrects the order of associations

## Slide 6: [AIXM-132] Migration to Sparx EA
Next step – scripting support for extensions
  Phase 1: Use of scripts for new EA extensions
    Wolfgang Scheucher (Jeppesen) trying to test the scripts on sample (new) extension, created directly in EA
      Also documenting the findings / guidelines
  Phase 2: Migration of existing extensions
    Use the Digital NOTAM Event Specification as test for the migration

## Slide 7: Next meeting
Webex proposed for Friday 14 March afternoon
  15:00 Brussels time OK?
  Proposed agenda
    Status of the EA scripts testing for extensions
    Review of first set of CPs for AIXM 5.1.1